CLOUDERA HDFS TO ICEBERG

# Migration Plan
and Production Runbook

Controlled conversion of Hive/HDFS tables to Apache Iceberg v2

| Document | Value |
| --- | --- |
| Audience | Data Platform, Data Engineering, DBA/HMS, Infrastructure, Security, Operations, Application Owners |
| Operating model | Inventory -> preflight -> sandbox validation -> approval -> writer freeze -> cutover -> cross-engine validation -> retention -> optimize |
| Companion code | hdfs_to_iceberg_hardened.py |
| Version | 1.0 ¦ 19 September 2026 |
| Classification | Internal - controlled change procedure |

Decision required before use Pin this runbook and the code to the bank's exact CDP Private Cloud Base, Spark, Hive, Impala and Iceberg versions. Validate procedure signatures and Hive Iceberg DDL on a non-production table. The utility is a reviewed implementation but has not been executed against your cluster.

# 1. Purpose and executive decision

This runbook provides a controlled path to convert the current Hive/HDFS estate into Apache Iceberg v2 tables while retaining HDFS as the storage layer. The conversion establishes an open table format and Lakehouse-ready metadata layer; it does not by itself relocate data to S3 or another object store.

Recommended decision: proceed through a representative pilot, not a bulk conversion. Approve production rollout only after the pilot proves Spark, Impala, Hive/HWC, Ranger, lineage, backup, disaster recovery and critical downstream SQL behavior on the exact CDP release.

## 1.1 Outcomes

Every source table is inventoried, classified and assigned an explicit strategy.

Only eligible external, non-ACID Parquet/ORC tables use metadata-only in-place migration.

Managed, bucketed, text/CSV/JSON, Avro-for-Impala and type-conversion cases use CTAS rewrite.

Hive ACID tables remain a separately governed manual/HWC or Hive execution path.

No source is cut over without sandbox validation, approval and evidence of writer freeze.

Backups and legacy tables are retained for a defined rollback window; optimization is separate from cutover.

## 1.2 Non-goals

Moving Iceberg data from HDFS to object storage. Iceberg metadata contains absolute file paths, so a later storage migration requires its own controlled process.

Automatically stopping upstream jobs, Kafka consumers, ingestion agents or user writes.

Automatically changing Ranger policies, HDFS ACLs, Atlas lineage, scheduler definitions or BI connections.

Automatically dropping backup/legacy tables or running orphan-file cleanup.

## 1.3 Go/no-go principles

| Principle | Required rule |
| --- | --- |
| Fail closed | Unclear table type, unsafe identifier, incompatible schema, missing approvals or failed preflight stops the table. |
| One table, one state | Each table has an append-only state journal and validation evidence. |
| No destructive retry | Existing staging, backup or legacy objects are never overwritten automatically. |
| Rollback first | Rollback steps are prepared and rehearsed before the cutover window. |
| Cross-engine proof | Spark validation is necessary but production approval also requires Impala and critical workload tests. |
| Maintenance later | Compaction, snapshot expiry and orphan cleanup are outside the migration transaction. |

# 2. Target operating model and decision matrix

## 2.1 End-to-end control flow

| Stage | Control objective | Primary evidence |
| --- | --- | --- |
| 1. Discover | Build complete estate inventory and ownership map. | plan.csv; source inventory export |
| 2. Preflight | Prove runtime, HDFS HA, catalogs, access and compatibility. | preflight.json; test-table results |
| 3. Design | Select strategy, target layout and rollback window per table. | Approved plan row; change record |
| 4. Dry-run | Create sandbox Iceberg representation without touching source. | migration_results.csv; validation_evidence.jsonl |
| 5. Approve | Business owner, platform owner and operations accept evidence. | approved=Y; CAB/change approval |
| 6. Freeze | Stop and verify all writers before cutover. | writer_freeze_ticket; scheduler evidence |
| 7. Cut over | Perform migrate or CTAS state transition with recovery guardrails. | migration_state.jsonl |
| 8. Validate | Prove data and workload behavior across engines. | Spark evidence; Impala tests; DQ results |
| 9. Release | Resume writers and monitor. | Job success; platform metrics; incident watch |
| 10. Maintain | Optimize and later retire backups under a separate change. | Optimize record; retention approval |

## 2.2 Strategy decision matrix

| Source condition | Strategy | Rationale / condition |
| --- | --- | --- |
| External, non-ACID Parquet or ORC; compatible schema | migrate | Metadata-only conversion after writer freeze and successful snapshot dry-run. |
| External Avro with material Impala use | ctas | Rewrite to Parquet; Avro reading may be release-limited or technical preview. |
| Managed non-ACID table | ctas | Do not use in-place migrate; write a new external Iceberg target. |
| Bucketed Hive table | ctas | Hive bucketing is not preserved; redesign partition/sort strategy. |
| Text, CSV, JSON or unsupported physical format | ctas | Rewrite into Iceberg-supported Parquet files. |
| TINYINT/SMALLINT/CHAR/VARCHAR top-level columns | ctas | Explicitly cast to INT/STRING using the generated cast plan. |
| Unsupported/nested conversion | manual | Engineer a reviewed projection; the utility refuses automatic conversion. |
| Hive ACID / transactional | hive_ctas | Emit reviewable HiveQL; execute through the approved Hive/HWC route. |
| Already Iceberg or view | skip | No conversion; validate separately if required. |

Hard gate The migrate strategy is permitted only when source_type=EXTERNAL, the table is non-transactional, the schema is compatible and the backup name does not already exist.

## 2.3 Ownership and RACI

| Activity | A | R | C / I |
| --- | --- | --- | --- |
| Migration policy and risk acceptance | Head of Data / Platform Sponsor | Data Platform Owner | CISO, Architecture, Operations |
| Table classification and target design | Data Platform Owner | Data Engineering | Application/Data Owners, Impala SMEs |
| Writer freeze and restart | Application Owner | Application Support / Scheduler Ops | Data Engineering |
| HDFS/HMS/cluster readiness | Infrastructure Owner | Hadoop Platform Ops | Cloudera support, DBA |
| Ranger and ACL changes | Security/Data Access Owner | Ranger Administrator | Application Owner, Audit |
| Cutover execution | Change Manager | Data Platform Operations | Data Engineering, App Support |
| Business reconciliation | Data/Product Owner | Data Quality / Business Analyst | Finance/Risk/Compliance where applicable |
| Rollback decision | Incident/Change Commander | Data Platform Operations | Application Owner, Data Owner |

# 3. Mandatory prerequisites

## 3.1 Platform compatibility

| Check | Acceptance criterion | Evidence |
| --- | --- | --- |
| CDP release matrix | Spark, Iceberg, Hive and Impala versions are supported together by Cloudera. | Signed compatibility record |
| Iceberg libraries | Use the runtime bundled with CDP for Spark SQL. No conflicting upstream runtime JAR. | spark-submit and classpath review |
| Format version | Sandbox and production procedures create Iceberg format-version=2. | DESCRIBE EXTENDED / metadata inspection |
| HDFS HA | fs.defaultFS uses the logical nameservice and dfs.nameservices is configured. | preflight.json |
| DR nameservice | DR environment preserves the same logical nameservice or has an approved path migration design. | DR architecture sign-off |
| Hive ACID syntax | PARTITIONED BY SPEC / storage handler syntax is tested on the exact release. | Test HQL output and execution record |
| Impala support | Impala can read v2 tables, target file format and required schema types. | Pilot smoke tests |

## 3.2 Access and security

Kerberos principal and keytab are service-owned, least-privileged and approved for HMS/HDFS/Spark operations.

Ranger policies cover source, sandbox, target, backup and legacy object names and locations.

HDFS ACLs and encryption-zone rules permit metadata and data file creation at target locations.

Audit logging captures the service identity, SQL operations, HDFS changes and change-ticket linkage.

The local output directory used for plan, journal and validation evidence is restricted and retained under the change record.

## 3.3 Application readiness

Complete writer inventory: batch, streaming, Sqoop/NiFi, Kafka sinks, Spark, Hive, Impala, vendor feeds and manual users.

Complete reader inventory: Impala, Hive, Spark, Qlik/Power BI extracts, data APIs, ML pipelines, regulatory and finance reports.

Define freeze start, maximum outage, rollback decision time, recovery point and monitoring period.

Identify schema-sensitive SQL such as SELECT *, positional inserts, CHAR/VARCHAR comparisons, timestamp logic and partition predicates.

## 3.4 Pilot table set

Select 5-10 tables that cover the estate but are not all mission-critical. Include at least the following profiles:

| Profile | Why included |
| --- | --- |
| Small unpartitioned Parquet | Proves basic procedure and rollback. |
| Large partitioned Parquet | Proves scale, partition validation and window duration. |
| ORC table | Proves reader compatibility and performance. |
| High file-count table | Quantifies later optimization benefit. |
| Managed or text table | Proves CTAS and safe two-step cutover. |
| Type conversion table | Proves TINYINT/SMALLINT/CHAR/VARCHAR casts. |
| One Hive ACID table | Proves the separate Hive/HWC procedure. |
| Critical Impala query pattern | Proves production engine behavior, not only Spark equivalence. |

# 4. Companion utility

## 4.1 What the hardened code changes

| Control | Implementation |
| --- | --- |
| External-only migrate | Classifier and execute-time assertion prevent managed tables from using migrate. |
| Explicit v2 | snapshot and migrate receive format-version=2 plus Parquet/ZSTD/hash distribution properties. |
| Safe identifiers | Database, table, cast and partition inputs are conservatively validated before SQL construction. |
| No staging overwrite | An existing sandbox, __ice, __legacy or _BACKUP_ object stops execution. |
| Cutover recovery | If CTAS rename #2 fails, the utility immediately restores the source name. |
| Validation layers | Compatible schema, row count, two independent order-independent hashes and identity-partition checks. |
| State evidence | Append-only JSONL journal plus validation JSONL and CSV result report. |
| Manual ACID status | Hive ACID returns MANUAL_ACTION_REQUIRED; it is not counted as migrated. |
| Separate optimize | rewrite_data_files runs only through a separate optimize command. |
| Explicit rollback | One-table rollback command requires typed confirmation and never purges retained files. |

## 4.2 Files produced

| File | Purpose | Retention |
| --- | --- | --- |
| preflight.json | Cluster prerequisite evidence. | Attach to change record. |
| plan.csv | Editable per-table strategy and approval register. | Version-controlled / approved copy. |
| migration_results.csv | Operator-readable run result. | Attach to change record. |
| migration_state.jsonl | Append-only state transitions. | Operational evidence; do not edit. |
| validation_evidence.jsonl | Machine-readable schema/count/hash outcomes. | Audit/DQ evidence. |
| acid_migration.hql | Generated Hive ACID candidate DDL. | Review, version and approve before use. |

## 4.3 Spark submission baseline

spark-submit \
  --master yarn \
  --deploy-mode client \
  --principal svc_data_migration@BANK.REALM \
  --keytab /secure/path/svc_data_migration.keytab \
  hdfs_to_iceberg_hardened.py preflight --out evidence/preflight.json

Dependency rule Do not use the original generic --packages org.apache.iceberg:... example. For Spark SQL-only applications, Cloudera documents that runtime dependencies are available in the Spark classpath. Use only the artifacts approved for the exact CDP runtime.

## 4.4 Plan fields that operators edit

| Field | Operator action |
| --- | --- |
| strategy | Confirm migrate / ctas / hive_ctas / manual / skip. |
| approved | Set Y only after dry-run evidence and formal approval. |
| writer_freeze_ticket | Enter the change/job-control ticket proving writers will be frozen. |
| cast_columns | Review generated col:int or col:string casts; do not add unsupported types. |
| target_partition_spec | Use semicolon-separated identity or approved transforms such as days(ts), months(ts), bucket(16,id). |
| target_location | Required for governed CTAS/Hive ACID placement; use logical HDFS nameservice. |
| compact | Y marks a later optimize candidate; it does not compact during migration. |
| note | Record exception, owner, dependency or rationale. |

# 5. Step-by-step runbook

## Phase 0 - Prepare change and evidence directory

Create the change record, name the migration commander and assign platform, application, security and validation roles.

Create a restricted evidence directory on the edge node. Do not store a keytab in that directory.

Copy the reviewed code to the edge node and record its SHA-256 checksum in the change record.

Confirm time synchronization, sufficient YARN capacity and no conflicting platform maintenance.

mkdir -p evidence
sha256sum hdfs_to_iceberg_hardened.py | tee evidence/code_sha256.txt

## Phase 1 - Run cluster preflight

Run preflight with the normal CDP-bundled runtime. Do not add an unapproved Iceberg JAR.

spark-submit --master yarn --deploy-mode client \
  --principal svc_data_migration@BANK.REALM \
  --keytab /secure/path/svc_data_migration.keytab \
  hdfs_to_iceberg_hardened.py preflight \
  --out evidence/preflight.json

Open preflight.json. It must report ok=true, an hdfs:// logical fs.defaultFS, dfs.nameservices, Iceberg extensions and the Iceberg SparkSessionCatalog.

Independently verify the CDP support matrix, Impala v2 support and exact procedure signatures using a disposable table.

No-go Do not override HDFS HA in production. --allow-non-ha exists only for a formally approved disposable pilot and can embed a physical NameNode path in Iceberg metadata.

## Phase 2 - Inventory

Run inventory for a bounded database set. --with-size adds NameNode work; schedule it outside peak metadata load.

spark-submit ... hdfs_to_iceberg_hardened.py inventory \
  --databases sales,risk \
  --with-size \
  --out evidence/plan.csv

Reconcile table counts with HMS/Atlas/CM inventory. Investigate every inventory error and every strategy=manual row.

Add table owner, workload criticality and dependency information in the change record even though these are not executable CSV fields.

## Phase 3 - Design and review the plan

Confirm source_type. Any managed table must use CTAS unless a separately approved method is documented.

Confirm source format and Impala dependence. Prefer CTAS-to-Parquet for Avro analytics tables.

Review schema conversions and reject nested conversions that require bespoke engineering.

Choose target location using the HDFS logical nameservice and the bank's warehouse/encryption-zone standard.

Choose partition transforms based on dominant query predicates and data volume; do not mechanically copy excessive Hive partitions.

Leave approved=N. Approval is applied only after dry-run and workload evidence.

## Phase 4 - Sandbox dry-run

Dry-run is non-destructive to the source, but it is not always cheap. migrate uses Iceberg snapshot/import over the same source files; CTAS creates a full sandbox copy.

spark-submit ... hdfs_to_iceberg_hardened.py run \
  --plan evidence/plan.csv \
  --only sales.customer,risk.exposure \
  --run-id PILOT-001 \
  --report evidence/pilot_results.csv \
  --journal evidence/migration_state.jsonl \
  --validation-log evidence/validation_evidence.jsonl \
  --hql evidence/acid_migration.hql \
  --stop-on-error

Require DRY_RUN_VALIDATED for automated Spark paths. MANUAL_ACTION_REQUIRED is expected for Hive ACID and is not a success.

Inspect the retained sandbox table, metadata version, file paths, partition spec, table properties and data types.

Run Impala smoke queries and the agreed critical workload suite against source and sandbox target.

Reconcile business aggregates and DQ controls for regulated/financial datasets. The generic dual hash is not a substitute for business reconciliation.

## Phase 5 - Approval gate

| Approval | Minimum evidence |
| --- | --- |
| Data owner | Counts, business totals, null checks and sampling accepted. |
| Application owner | Reader/writer compatibility and freeze/restart plan accepted. |
| Platform owner | Preflight, sandbox, location, partitioning and rollback accepted. |
| Security | Ranger, HDFS ACL, encryption zone and audit controls accepted. |
| Change manager | Window, communication, backout time and support bridge confirmed. |

After approval, set approved=Y only for the exact rows in scope and populate writer_freeze_ticket. Store a read-only copy of the approved CSV and its checksum.

## Phase 6 - Pre-cutover writer freeze

Announce freeze start and stop every identified writer, including streaming and manual access routes.

Wait for in-flight jobs to finish or terminate them under the application runbook.

Prove quiescence using scheduler state, Kafka lag/sink state, HMS/HDFS modification times and application confirmation.

Capture final source row counts, partition list, important aggregates and last-modified evidence.

Record the freeze evidence in writer_freeze_ticket and on the change bridge.

Critical Concurrent writes during metadata-only migrate can produce an inconsistent table. A change ticket number without technical proof of quiescence is not sufficient.

## Phase 7 - Execute cutover

### A. In-place migrate

spark-submit ... hdfs_to_iceberg_hardened.py run \
  --plan evidence/approved_plan.csv \
  --only sales.customer \
  --execute --yes --stop-on-error \
  --run-id CHG123456-MIG-01 \
  --report evidence/execute_results.csv \
  --journal evidence/migration_state.jsonl \
  --validation-log evidence/validation_evidence.jsonl

Expected terminal state: CUTOVER_VALIDATED. The source name now points to Iceberg and the Hive backup is retained as <table>_BACKUP_. Do not drop or purge it during the rollback window.

### B. CTAS rewrite

The utility creates <table>__ice, validates it, renames the source to <table>__legacy, renames the target to the original name and validates again. If the second rename fails, it attempts immediate source-name restoration. If post-cutover validation fails and --auto-rollback was selected, the Iceberg target is retained under a diagnostic name and the legacy source is restored.

### C. Hive ACID

The run command only emits acid_migration.hql and returns MANUAL_ACTION_REQUIRED. A Hive/HWC SME must review the generated external Iceberg DDL, validate release-specific syntax, execute it under the approved engine and follow the same validate/cutover/rollback controls. Do not mark the table complete because HQL was generated.

## Phase 8 - Post-cutover validation

| Layer | Required checks |
| --- | --- |
| Metadata | Iceberg v2, expected location, logical HDFS nameservice, partition spec, properties, owner and permissions. |
| Schema | Names/order, compatible types, decimals, timestamps, nullability expectations and explicit conversions. |
| Data | Total rows, dual hashes, per-identity-partition comparison and no missing/new partitions. |
| Business | Sums, balances, min/max dates, distinct customer/account counts, null rules and control totals. |
| Impala | REFRESH/metadata action if required, count, filters, joins, aggregates and representative BI query. |
| Application | Read and write smoke tests, downstream extract, API, ML and scheduled pipeline behavior. |
| Performance | Critical query latency, scan volume, file count and resource usage within agreed tolerance. |
| Security | Ranger authorization, masking/row filters, HDFS access and audit events. |

## Phase 9 - Resume and monitor

Resume one writer path at a time and confirm commits/snapshots become visible to the required engines.

Resume downstream jobs in dependency order; watch failures, latency, YARN queues, HMS, NameNode and Impala metrics.

Keep the change bridge active through at least one critical processing cycle for Tier-1 datasets.

Record the final decision: accepted, rolled back or held with restrictions.

# 6. Validation standard

## 6.1 Automated validation in the code

The utility compares compatible schemas, total row count, two salted xxhash64-based order-independent sums and optionally each identity partition. String casting is used only to canonicalize values for data comparison; schema compatibility is evaluated separately so type changes are not silently hidden.

Interpretation Hashes are probabilistic evidence, not cryptographic proof and not a business control. For material financial/risk tables, add domain reconciliations and independent control totals.

## 6.2 Required table-specific controls

| Table class | Additional controls |
| --- | --- |
| Transactions | SUM(amount) by currency/date; min/max timestamp; distinct transaction/account/customer; debit/credit balance. |
| Balances | Closing balance by entity/product/currency/date; latest business date; account completeness. |
| Customer/KYC | Distinct customer; mandatory identity fields; null/duplicate keys; effective-date ranges. |
| Risk | Exposure/EAD/RWA totals by portfolio/entity; rating distributions; reporting-date completeness. |
| Reference/master | Primary-key uniqueness; code-set completeness; effective/expiry date overlap. |
| Event/stream | Event-ID uniqueness; watermark range; late-event counts; source offset/checkpoint reconciliation. |

## 6.3 Cross-engine test pack

Impala: DESCRIBE, COUNT, partition/date predicate, key lookup, join, aggregation, BI query and write path if applicable.

Spark: batch read, filter pushdown, join, append/merge/delete/update operations required by the workload.

Hive/HWC: only where supported and required; confirm transactional source extraction semantics.

BI/data service: dashboard refresh, semantic model/extract, API response and access-control behavior.

## 6.4 Acceptance thresholds

| Measure | Default acceptance |
| --- | --- |
| Schema | 100% compatible; every intentional change documented. |
| Row count | Exact match. |
| Automated global hashes | Exact match. |
| Identity-partition fingerprints | Exact match for all partitions within configured limit. |
| Business control totals | Exact match unless owner-approved rounding rule is documented. |
| Critical query behavior | Same result; performance within agreed service threshold. |
| Authorization | No privilege expansion or unexplained denial. |

# 7. Rollback runbook

## 7.1 Rollback triggers

Automated validation failure, missing partitions or unexplained business reconciliation difference.

Critical Impala/application query failure or incompatible write semantics.

Security policy gap, unauthorized exposure or audit logging failure.

Cutover exceeds the approved outage/backout decision time.

Platform instability, metadata corruption risk or inability to resume writers safely.

## 7.2 Common prerequisites

Stop/freeze writers again and notify the incident/change commander.

Confirm the exact current table, backup/legacy name and latest journal state. Do not guess from memory.

Capture diagnostics before changing names or dropping metadata.

Use the utility for one table at a time with explicit strategy and typed confirmation.

## 7.3 Roll back an in-place migrate

spark-submit ... hdfs_to_iceberg_hardened.py rollback \
  --table sales.customer \
  --strategy migrate \
  --journal evidence/migration_state.jsonl

The command sets external.table.purge=false on the migrated table, drops only the migrated table metadata, and renames <table>_BACKUP_ to the original name. Never use DROP ... PURGE. Validate and resume writers only after the original Hive table is readable.

## 7.4 Roll back a CTAS cutover

spark-submit ... hdfs_to_iceberg_hardened.py rollback \
  --table sales.customer \
  --strategy ctas \
  --journal evidence/migration_state.jsonl

The command renames the current Iceberg table to a unique failed diagnostic name and restores <table>__legacy to the original name. It does not delete the failed target, preserving evidence and a recovery option.

## 7.5 Post-rollback

Run source validation and the minimum critical Impala/application smoke tests.

Resume writers in dependency order and monitor the first successful cycle.

Keep all Iceberg metadata/data and diagnostic tables until root cause and cleanup are approved.

Update the change/incident record with timeline, evidence, impact and re-entry conditions.

Shared-file warning A migrated Iceberg table and its Hive backup may reference the same data files. Do not run remove_orphan_files, aggressive snapshot expiry, PURGE, or uncontrolled HDFS deletion while a rollback object or dependent snapshot may still need those files.

# 8. Post-migration maintenance

## 8.1 Optimization is a separate change

spark-submit ... hdfs_to_iceberg_hardened.py optimize \
  --plan evidence/approved_plan.csv \
  --only sales.customer \
  --target-file-bytes 536870912 \
  --journal evidence/migration_state.jsonl

Run only after the table is stable and accepted. Revalidate counts and business controls after file rewrite, refresh statistics as required, and measure critical Impala queries. A compaction failure does not mean the migration failed; it is a separate maintenance incident.

## 8.2 Backup retirement

Retire _BACKUP_ or __legacy only after the agreed rollback window, successful business cycles, DR confirmation and owner approval. For a shared-file migrate backup, set external.table.purge=false before metadata deletion and validate that no cleanup procedure can remove files required by retained snapshots.

## 8.3 Ongoing Iceberg operations

| Capability | Operating control |
| --- | --- |
| Snapshot expiry | Policy by data tier; preserve audit/legal/rollback requirements; test on non-production first. |
| Orphan-file cleanup | Use conservative retention and exclude active writes/backups; require explicit approval. |
| Data-file rewrite | Schedule by file-count/size and query evidence, not as an automatic migration step. |
| Manifest rewrite | Use when metadata planning overhead warrants it; monitor before/after. |
| Statistics | Collect using the engine/version-supported method and validate optimizer behavior. |
| Schema evolution | Govern through data contracts and compatibility review. |
| Partition evolution | Approve against workload evidence; validate all consuming engines. |
| Monitoring | Track snapshot age/count, file count/size, manifests, commit failures and query latency. |

## 8.4 HDFS-to-object-store future step

The current migration leaves absolute HDFS file references in Iceberg metadata. A future move to S3 or another object store must copy data and metadata safely, preserve or rewrite locations using a supported process, validate every snapshot/manifest reference, and coordinate catalog/engine cutover. Treat it as a separate program.

# 9. Troubleshooting and recovery states

| Observed state | Meaning | Operator action |
| --- | --- | --- |
| FAILED before staging | No target should exist. | Inspect error; correct plan/config; rerun with a new run-id. |
| SANDBOX_CREATED | Dry-run target exists; validation incomplete. | Retain for diagnosis; run validate or clean up under separate approval. |
| CTAS_CREATED | Production staging exists; source unchanged. | Do not rerun blindly. Validate or disposition the staging object. |
| CTAS_VALIDATION_FAILED | Source unchanged; staging retained. | Diagnose schema/data/layout; do not cut over. |
| SOURCE_RENAMED | First cutover rename completed. | Check if source name was auto-restored; otherwise immediately restore legacy to source. |
| MIGRATED | In-place metadata conversion completed; validation pending. | Keep writers frozen; validate or invoke migrate rollback. |
| ROLLBACK_REQUIRED | Cutover is not accepted. | Incident commander chooses immediate rollback; do not resume writers. |
| AUTO_ROLLED_BACK | Original source name restored by the utility. | Validate source and diagnose retained evidence. |
| CUTOVER_VALIDATED | Automated Spark controls passed. | Complete Impala, business, security and application validation. |
| MANUAL_ACTION_REQUIRED | Hive ACID HQL only generated. | Review/execute separate controlled procedure. |

## 9.1 Status command

python hdfs_to_iceberg_hardened.py status \
  --journal evidence/migration_state.jsonl

The status command reads the local journal and does not connect to Spark. Always corroborate journal state with HMS and HDFS before a recovery action.

## 9.2 Common problems

| Problem | Likely cause / response |
| --- | --- |
| No Iceberg procedure | Wrong/missing CDP runtime configuration or conflicting JAR. Remove generic packages and verify supported runtime. |
| Physical NameNode in metadata | HDFS HA/logical nameservice not effective. Stop rollout; do not create more tables. |
| Staging already exists | Prior attempt or name collision. Inspect state and retain evidence; never auto-drop. |
| Hash mismatch, same count | Type/timestamp/canonicalization or real value difference. Compare partitions and sampled keys. |
| Impala cannot read | Release/file-format/v2/schema incompatibility or metadata refresh issue. Hold/rollback. |
| Ranger denial | Policy not covering new table/location/name. Correct through approved access change. |
| Slow validation | Full scans and partition comparisons are expensive. Allocate capacity; do not weaken Tier-1 controls silently. |

# 10. Production rollout plan

## 10.1 Waves

| Wave | Scope | Exit criterion |
| --- | --- | --- |
| 0 - Engineering | Disposable tables in non-production. | Syntax, state and rollback rehearsed. |
| 1 - Pilot | 5-10 representative low/medium criticality tables. | Two successful cycles; no unresolved control gap. |
| 2 - Low risk | Read-mostly external Parquet/ORC. | Automation and monitoring stable; failure rate within threshold. |
| 3 - Rewrite | Managed, text, bucketed, type conversion and Avro tables. | CTAS windows and storage capacity proven. |
| 4 - High criticality | Finance/risk/regulatory/Tier-1 datasets. | Business reconciliations, DR and executive risk acceptance. |
| 5 - Hive ACID | Transactional estate through bespoke procedure. | HWC/Hive pattern, concurrency and cutover proven. |

## 10.2 Wave metrics

Tables attempted, validated, rolled back, manual and deferred.

Data volume, file count, elapsed time and YARN/NameNode/HMS impact.

Validation mismatches by root cause and mean recovery time.

Impala/application compatibility defects and performance deltas.

Security incidents/access defects and unplanned outage minutes.

Backup-retirement backlog and maintenance workload.

## 10.3 Stop-the-line thresholds

Pause the wave if any occurs Data loss or unexplained mismatch; failed rollback; physical NameNode paths; systemic authorization gap; repeated HMS/NameNode instability; critical workload incompatibility; or two similar table failures without an understood root cause and remediation.

## 10.4 Go-live checklist

[ ] Exact CDP/Spark/Iceberg/Hive/Impala compatibility confirmed

[ ] HDFS HA logical nameservice and DR naming confirmed

[ ] Code checksum and approved plan checksum recorded

[ ] Sandbox and rollback rehearsal passed

[ ] Ranger/HDFS permissions validated for every object/location

[ ] Reader/writer inventory complete

[ ] Writer freeze technically proven

[ ] Automated, business and Impala validations ready

[ ] Backout decision time and commander confirmed

[ ] Monitoring and support bridge active

[ ] Backup retention and later cleanup owner assigned

# Appendix A - Command quick reference

# 1. Cluster prerequisite evidence
spark-submit ... hdfs_to_iceberg_hardened.py preflight --out evidence/preflight.json

# 2. Inventory
spark-submit ... hdfs_to_iceberg_hardened.py inventory \
  --databases sales,risk --with-size --out evidence/plan.csv

# 3. Sandbox dry-run
spark-submit ... hdfs_to_iceberg_hardened.py run \
  --plan evidence/plan.csv --only sales.customer --run-id PILOT-001 \
  --report evidence/dry_run.csv --journal evidence/migration_state.jsonl \
  --validation-log evidence/validation_evidence.jsonl --stop-on-error

# 4. Execute approved row(s)
spark-submit ... hdfs_to_iceberg_hardened.py run \
  --plan evidence/approved_plan.csv --only sales.customer --execute --yes \
  --run-id CHG123456-MIG-01 --report evidence/execute.csv \
  --journal evidence/migration_state.jsonl \
  --validation-log evidence/validation_evidence.jsonl --stop-on-error

# 5. Ad-hoc comparison
spark-submit ... hdfs_to_iceberg_hardened.py validate \
  sales.customer__legacy sales.customer --partitions business_date \
  --validation-log evidence/validation_evidence.jsonl

# 6. Rollback
spark-submit ... hdfs_to_iceberg_hardened.py rollback \
  --table sales.customer --strategy ctas \
  --journal evidence/migration_state.jsonl

# 7. Separate post-cutover optimization
spark-submit ... hdfs_to_iceberg_hardened.py optimize \
  --plan evidence/approved_plan.csv --only sales.customer \
  --journal evidence/migration_state.jsonl

# 8. Local state summary (no Spark session)
python hdfs_to_iceberg_hardened.py status --journal evidence/migration_state.jsonl

# Appendix B - Change record evidence pack

Approved scope, owners, table criticality and dependencies.

CDP compatibility decision and test-table evidence.

Code file and SHA-256; approved plan.csv and SHA-256.

preflight.json, dry-run report, state journal and validation evidence.

Impala/BI/application test results and business control totals.

Writer freeze and restart evidence.

Cutover timeline, decision points, incidents and final acceptance.

Rollback/retention dates and owner for backup retirement.

# Appendix C - Primary technical references

Cloudera: Importing and migrating Iceberg table in Spark 3: https://docs.cloudera.com/cdp-private-cloud-base/7.3.2/spark-iceberg/topics/cde-iceberg-import-migrate-table.html

Cloudera: Importing and migrating Iceberg table format v2: https://docs.cloudera.com/runtime/7.3.1/spark-iceberg/topics/cde-iceberg-import-migrate-v2.html

Cloudera: Create table feature / HDFS HA guidance: https://docs.cloudera.com/cdp-private-cloud-base/7.1.9/iceberg-how-to/topics/iceberg-table-creation.html

Cloudera: Iceberg library dependencies for Spark applications: https://docs.cloudera.com/data-engineering/cloud/manage-jobs/topics/cde-iceberg-library-dependency.html

Apache Iceberg: Spark DDL: https://iceberg.apache.org/docs/latest/spark-ddl/

Release note The URLs above support the design principles, but your installed CDP release documentation and Cloudera support matrix take precedence. Reconfirm them before every platform upgrade or migration wave.